PERFECT GAME SEC

2607 WOODRUFF ROAD, SUITE E227

SIMPSONVILLE, SOUTH CAROLINA 29681

(864)  447-5777

DFERRARO@PERFECTGAME.ORG

PERFECTGAME.ORG

PERFECT GAME INC.

SEC GROUP

PROJECT BRIEF

We propose a public-private partnership to install synthetic turf on all eight baseball and softball fields at JB "Red" Owens. This will boost tourism and create jobs by attracting tournaments and developing new hotel & entertainment amenities. (where permitted by law).

OBJECTIVE / GOALS

Economic Impact: Boost tourism and tournaments, creating new jobs. Enhance Recreation: Improve the quality and usability of for the community. Provide New Amenities: Offer more hotels & entertainment options to make the City of Easley a destination.

PROJECT DETAILS

TOURISM DEVELOPMENT

THE CLIENT : THE CITY OF EASLEY

TIMELINE : TEN - TWELEVE (10 - 12) MONTHS

| STEP 1 PLANNING & ADVISORY |  | The SFC to provide a feasibility study, master planning, operational setup, staffing, programming, maintenance, and project management. |
| --- | --- | --- |
| STEP 2 FINANCING & INVESTMENT |  | VICI Properties to provide the capital for the new turf, and where permissible, the hotel and casino assets for tourism development project. |
| STEP 3 DEVELOPMENT |  | LyonJay is tasked with the construction of the new turf baseball and softball facility, hotel, and supporting amenities under the oversight of the SFC. |
| STEP 4 COMMUNITY IMPACT |  | Perfect Game to provide year-round programming and direct national baseball and softball traffic to promote tourism. |

MUNICIPALITY

PARTNERSHIP PROPOSAL

PAGE 1/4

TOURISM DEVELOPMENT PROJECT

WORKFLOW 02

02

WORKFLOW

OVERVIEW 01

PROJECT DESCRIPTON

CREATED FOR :

THE CITY OF EASLEY

DATE CREATED :

SEPTEMBER 22, 2025

PARTNER CONTRIBUTIONS & STRENGHTS

PARTNERS 03

| NO |  | DESCRIPTION |  | PRICE |
| --- | --- | --- | --- | --- |
| 1 |  | Land & Site Preparation |  | $500,000 |
| 2 |  | Field Construction & Turf Installation |  | $6,500,000 |
| 3 |  | Support Infrastructure & Amenities |  | $1,000,000 |
| 4 |  | Exterior and Aesthetic Components of the Complex |  | $1,000,000 |
| TOTAL |  |  |  | $9,500,000 |

TURF INVESTMENT BREAKDOWN

INVESTMENT 05

PROJECT TIMELINE 04

SPORTS FACILITIES COMPANY

Core Strengths & Role in Project

As a national leader in sports facility development & management, the SFC handles all aspects of venue success, from feasibility studies and master planning to $15 billion in funding and planning along with full operational management of 90+ properties.

PERFECT GAME INC. (SEC)

Core Strengths & Role in Project

The world’s largest organizer of amateur baseball & softball tournaments. PG provides tournaments, leagues, and showcases, along with robust branding and marketing, will consistently direct national traffic to this complex.

VICI PROPERTIES (NYSE: VICI)

Core Strengths & Role in Project

As an S&P 500 REIT with a $50B+ portfolio, VICI specializes in gaming (MGM Grand, Caesars Palace, Venetian Resort) & other hospitality, and experiential real estate. Vici provides capital investment & management for hotels, casinos & sports facilities.

LYONJAY

Core Strengths & Role in Project

LyonJay’s expertise includes construction management, and property oversight with a large track record in scaling commercial projects that cover land acquisition, permitting, infrastructure, & construction of hotels, sports facilities & other amenities.

PAGE 2/4

TOURISM DEVELOPMENT PROJECT

05

| Process | Month 1-2 | Month 3-4 | Month 5-6 | Month 7-8 | Month 9-10 | Month 11-12 |
| --- | --- | --- | --- | --- | --- | --- |
| PLANNING & ADVISORY |  |  |  |  |  |  |
| FINANCING & INVESTMENT |  |  |  |  |  |  |
| DEVELOPMENT |  |  |  |  |  |  |
| COMMUNITY IMPACT |  |  |  |  |  |  |

04

PROJECT TIMELINE

03

WHY US 06

GUARANTEED ECONOMIC IMPACT & NATIONAL BRANDING

Sports tourism partnership will create a significant economic boost for the community.

CONTACT 08

CONTACT INFORMATION

4. FINANCIAL STRUCTURE

Defining the financial structure is one of the most critical steps in the project's development. This process determines how the multi-million-dollar venture will be funded by VICI Properties for the turf, amenities and other capital improvements.

1. FORM A WORKING GROUP

Establish a joint working group with representatives from the City of Easley, SFC, LyonJay, and Perfect Game. This group will define roles, set a clear agenda, and establish a regular meeting schedule to ensure all partners are aligned from the beginning of this project.

2. EVALUATION PROCESS

The working group will follow a structured process to ensure a thorough evaluation of the three (3) field & five (5) fields existing infrastructure. They will present a detailed report recommending the most suitable site for development to The City of Easley.

3. FEASIBILITY STUDIES

Commissioning a feasibility study is a crucial step with the data needed to make informed decisions. Conducting a series of studies (feasibility, economic impact, and market demand) to validate the project's viability and potential returns.

5. COMMUNITY ENGAGEMENT

Create a plan to solicit public feedback and incorporate it into the design and programming of the facility. Developing a robust community engagement process is essential to ensure the project meets the needs of residents and earns public support and trust.

6. FORMALIZE AGREEMENTS

Begin the process of drafting and negotiating formal agreements and contracts between the municipality and the partners to finalize the terms of the public-private partnership while defining the rights, responsibilities, and obligations of every party involved.

NEXT STEPS 07

A HOLISTIC, COMMUNITY-FOCUSED APPROACH

This partnership builds a sustainable community asset, not just a sports complex.

A TURNKEY, LOW-RISK PARTNERSHIP MODEL

Our partnership offers a turn-key solution for JB Red Owens new sports complex.

PAGE 3/4

TOURISM DEVELOPMENT PROJECT

08

07

NEXT STEPS

06

WHY PARTNER WITH US

PERFECT GAME, PARTNER

COMPANY / POSITION

| DFERRARO@PERFECTGAME.ORG |  |
| --- | --- |
| EMAIL |  |

(646) 402-2756

CELL PHONE

DOMINICK J. FERRARO

FULL NAME

CONSORTIUM 09

PAGE 3/3

TOURISM DEVELOPMENT PROJECT

PAGE 4/4

TOURISM DEVELOPMENT PROJECT